COMPREHENSIVE AUDIT & SUBMISSION READINESS REPORT

Phase 2 Independent Technical Verification & Evidence-Based QA Assessment of 55 College Engineering Projects

| Audit Date | October 18, 2026 |
| --- | --- |
| Auditor Roles | Senior Technical Auditor, Software QA Engineer, ML/AI Validation Engineer & Project Manager |
| Audit Standard | Adversarial Independent Verification (Zero Presumption of Prior Phase 1 Audit Claims) |
| Master Verdict | 55 / 55 Projects PARTIALLY COMPLETE (CRITICAL BLOCKER: 0/55 Walkthrough Videos Recorded) |

# 1. Executive Summary & Auditor Mandate

A comprehensive, independent technical audit was conducted across all 55 college engineering projects (PROJECT-001 through PROJECT-055). Each project repository was inspected directly on the filesystem to verify actual source code implementations, neural network and machine learning model checkpoints, database schemas, automated test executions, technical documentation, presentation decks, and video demonstration walkthroughs.

Prior Phase 1 reports asserted that all 55 projects passed and were ready for submission. The Phase 2 independent audit firmly corrects this assertion based on verifiable empirical evidence:

Demonstration Video Defect (0% Delivered): 0 out of 55 projects contain a recorded walkthrough video. While walkthrough scripts and timestamp guides are fully authored in all projects, walkthrough_video.mp4 is 0 bytes or completely missing across the entire workspace.

Test Suite Categorization: 28 projects possess authentic, deep machine learning pipeline and backend integration tests (205 tests executed and passed). Conversely, 27 projects rely solely on scaffold verification tests (test_audit_verification.py) that verify file structure rather than domain-specific ML evaluation.

Status Reclassification: Because walkthrough videos are mandatory deliverables for academic submission, all 55 projects are officially designated as PARTIALLY COMPLETE. No project may be classified as VERIFIED COMPLETE until its demonstration video has been recorded and validated.

# 2. Architecture & Technical Tiering Analysis

The 55 college projects were categorized into four distinct technical tiers based on architectural origin and model maturity:

| Tier Name | Project Scope | Count | Technical Characteristics |
| --- | --- | --- | --- |
| Tier 1A: Advanced Specialized ML | Projects 003, 004, 005, 006, 007, 008, 012, 014, 015, 018 | 10 | Serialized deep learning models (.pth, .pkl, .joblib, .npz), comprehensive test suites (9-28 tests/project), full-stack UI (React/FastAPI/Flask). |
| Tier 1B: Modular Enterprise Platforms | Projects 038 through 055 (College_38 to 55) | 18 | FastAPI microservices, SQLite persistence, dual baseline & deep neural evaluators (UNet, ResNet, CSRNet), 98 verified integration tests. |
| Tier 2: Interactive Prototypes | Projects 019 through 037 | 19 | Complete Flask APIs, interactive browser UI dashboards, real-time in-memory heuristic or Scikit-Learn pipelines, scaffold verification tests. |
| Tier 3: Baseline API Scaffolds | Projects 001, 002, 009, 010, 011, 013, 016, 017 | 8 | Baseline FastAPI/Express scaffolding, input validation schemas, synthetic scoring logic, scaffold test suites. |

# 3. Test Execution & Functional Verification

During the Phase 2 audit, all test suites across the 55 projects were independently re-executed. A total of 293 automated tests were validated with a 100% pass rate:

PROJECT-003 (Apple Disease Detection): 24 PyTorch pipeline tests passed in 10.16s (validating CNN input filtering, disease grading, and Grad-CAM activations).

PROJECT-004 (Car Price Prediction): 9 regression & API tests passed in 1.66s (achieving R² = 0.9723 across multi-model benchmarks).

PROJECT-005 (Career Guidance App): 4 validation suites passed evaluating Decision Tree, Random Forest, and XGBoost across 34 job roles.

PROJECT-007 (Crop Yield Prediction): 28 pytest cases passed in 3.63s (22 API integration tests + 6 pipeline tests).

PROJECT-012 (Egg Gender Prediction): 10/10 batch image shape classification tests passed with 100.0% accuracy on real egg photos.

PROJECT-015 (Heart Disease Risk): In-memory Flask test client passed (Status 200, cardiovascular risk score verified).

PROJECT-018 (Dress Recommendation): 25 unit and academic tests passed in 6.56s (Haar cascade face detection + skin tone recommender).

PROJECT-038 to 055 (Modular College Platforms): 98 backend API and ML tests passed across 18 distinct projects under proper PYTHONPATH isolation.

# 4. Demonstration Video Audit & Recording Tracker

Under college project evaluation guidelines, a working application demonstration is a mandatory requirement. Physical inspection of every walkthrough directory revealed:

Recorded MP4 Files: 0 / 55 (0.0% completion). Every project lacks walkthrough_video.mp4.

Walkthrough Scripts: 55 / 55 (100.0% ready). Step-by-step narration scripts are prepared.

Walkthrough Timestamps: 55 / 55 (100.0% ready). Precise time-coded cue sheets are prepared.

Recording Tracker: Generated AUDIT_MASTER/VIDEO_RECORDING_TRACKER.xlsx providing exact recording priorities, target durations (2:30-3:30 min), and demonstration workflows.

# 5. Master 55-Project Independent Audit Ledger

The table below provides the authoritative evidence-based audit findings across all 55 projects:

| ID | Project Title | Tier | Trained Models | Tests Category | Video | Phase 2 Status |
| --- | --- | --- | --- | --- | --- | --- |
| PROJECT-001 | A Holistic Approach on Airfare P | SCAFFOLD PROTOTYPE | 0 files | SCAFFOLD ONLY | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-002 | network Intrusion Detection Usin | SCAFFOLD PROTOTYPE | 0 files | SCAFFOLD ONLY | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-003 | Apple Disease Detection | FULL LEGACY APP | 5 files | REAL APP TESTS | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-004 | CAR PRICE PREDICTION | FULL LEGACY APP | 5 files | REAL APP TESTS | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-005 | CAREER GUIDANCE APP FOR STUDENTS | FULL LEGACY APP | 1 files | REAL APP TESTS | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-006 | CHILD GAIT PREDICTION USING MACH | FULL LEGACY APP | 3 files | REAL APP TESTS | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-007 | Crop Yield Prediction using Mach | FULL LEGACY APP | 1 files | REAL APP TESTS | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-008 | Customer churn prediction system | FULL LEGACY APP | 3 files | REAL APP TESTS | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-009 | DEA-RNN: A Combined Deep Learnin | SCAFFOLD PROTOTYPE | 0 files | SCAFFOLD ONLY | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-010 | Deep fake detector using deep le | SCAFFOLD PROTOTYPE | 0 files | SCAFFOLD ONLY | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-011 | DEEP LEARNING BASED PARKINSON’S | SCAFFOLD PROTOTYPE | 0 files | SCAFFOLD ONLY | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-012 | Determination of Egg Gender Pred | FULL LEGACY APP | 1 files | REAL APP TESTS | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-013 | EMPIRICAL ANALYSIS FOR CRIME PRE | SCAFFOLD PROTOTYPE | 0 files | SCAFFOLD ONLY | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-014 | Fake News Detection using Deep l | FULL LEGACY APP | 2 files | SCAFFOLD ONLY | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-015 | Heart Disease Prediction | FULL LEGACY APP | 1 files | REAL APP TESTS | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-016 | Medical Sensor-Based Disease Pre | FULL LEGACY APP | 0 files | REAL APP TESTS | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-017 | PHISHING EMAIL DETECTION USING D | FULL LEGACY APP | 0 files | SCAFFOLD ONLY | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-018 | Skin Tone Body Measurement based | FULL LEGACY APP | 4 files | REAL APP TESTS | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-019 | Stock Market price | FLASK MONOLITH PROTOTYPE | 0 files | REAL APP TESTS | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-020 | Weapon detection using machine l | FLASK MONOLITH PROTOTYPE | 2 files | SCAFFOLD ONLY | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-021 | Credit Card Fraud Detection usin | FLASK MONOLITH PROTOTYPE | 0 files | SCAFFOLD ONLY | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-022 | AI-Based Customer Complaint Clas | FLASK MONOLITH PROTOTYPE | 0 files | SCAFFOLD ONLY | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-023 | AI-Based Meeting Summarization a | FLASK MONOLITH PROTOTYPE | 0 files | SCAFFOLD ONLY | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-024 | Early Detection of Financial Fra | FLASK MONOLITH PROTOTYPE | 0 files | SCAFFOLD ONLY | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-025 | Multilingual Speech Emotion Reco | FLASK MONOLITH PROTOTYPE | 0 files | SCAFFOLD ONLY | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-026 | Network Intrusion Detection Usin | FLASK MONOLITH PROTOTYPE | 0 files | SCAFFOLD ONLY | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-027 | Retrieval-Augmented AI System fo | FLASK MONOLITH PROTOTYPE | 0 files | SCAFFOLD ONLY | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-028 | AI-BASED AIR QUALITY FORECASTING | FLASK MONOLITH PROTOTYPE | 0 files | SCAFFOLD ONLY | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-029 | AI-BASED SIGN LANGUAGE TRANSLATI | FLASK MONOLITH PROTOTYPE | 0 files | SCAFFOLD ONLY | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-030 | Extended Abstract: AI-Based IoT | FLASK MONOLITH PROTOTYPE | 0 files | SCAFFOLD ONLY | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-031 | FLOOD RISK PREDICTION AND REAL-T | FLASK MONOLITH PROTOTYPE | 0 files | SCAFFOLD ONLY | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-032 | PREDICTIVE MAINTENANCE OF INDUST | FLASK MONOLITH PROTOTYPE | 0 files | SCAFFOLD ONLY | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-033 | REMAINING USEFUL LIFE PREDICTION | FLASK MONOLITH PROTOTYPE | 0 files | SCAFFOLD ONLY | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-034 | AI-BASED ROAD DAMAGE DETECTION A | FLASK MONOLITH PROTOTYPE | 0 files | SCAFFOLD ONLY | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-035 | REAL-TIME DRIVER DROWSINESS DETE | FLASK MONOLITH PROTOTYPE | 0 files | SCAFFOLD ONLY | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-036 | INTELLIGENT WASTE SEGREGATION AN | FLASK MONOLITH PROTOTYPE | 0 files | SCAFFOLD ONLY | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-037 | AI-BASED TRAFFIC VIOLATION DETEC | FLASK MONOLITH PROTOTYPE | 0 files | SCAFFOLD ONLY | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-038 | PAVEMENT CRACK DETECTION AND SEV | MODULAR COLLEGE APP | 2 files | REAL APP TESTS | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-039 | REAL-TIME SIGN LANGUAGE RECOGNIT | MODULAR COLLEGE APP | 2 files | REAL APP TESTS | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-040 | AI-BASED FIRE AND SMOKE DETECTIO | MODULAR COLLEGE APP | 2 files | REAL APP TESTS | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-041 | AI-BASED FRUIT QUALITY GRADING A | MODULAR COLLEGE APP | 2 files | REAL APP TESTS | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-042 | AUTOMATED ATTENDANCE MONITORING | MODULAR COLLEGE APP | 2 files | REAL APP TESTS | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-043 | AI-BASED DOCUMENT FORGERY DETECT | MODULAR COLLEGE APP | 2 files | REAL APP TESTS | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-044 | INTELLIGENT RESUME SCREENING AND | MODULAR COLLEGE APP | 2 files | REAL APP TESTS | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-045 | SKILL-GAP ANALYSIS AND PERSONALI | MODULAR COLLEGE APP | 2 files | REAL APP TESTS | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-046 | Automated Product Defect Detecti | MODULAR COLLEGE APP | 2 files | REAL APP TESTS | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-047 | Intelligent Classroom Engagement | MODULAR COLLEGE APP | 2 files | REAL APP TESTS | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-048 | AI-Based Food Quality and Freshn | MODULAR COLLEGE APP | 2 files | REAL APP TESTS | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-049 | Personalized Healthcare Risk Ass | MODULAR COLLEGE APP | 2 files | REAL APP TESTS | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-050 | AI-Based Handwritten Document Re | MODULAR COLLEGE APP | 2 files | REAL APP TESTS | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-051 | Smart Energy Consumption Forecas | MODULAR COLLEGE APP | 2 files | REAL APP TESTS | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-052 | AI-Based Crowd Density Estimatio | MODULAR COLLEGE APP | 2 files | REAL APP TESTS | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-053 | Intelligent Railway Track Defect | MODULAR COLLEGE APP | 2 files | REAL APP TESTS | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-054 | AI-Based Weather Event Classific | MODULAR COLLEGE APP | 2 files | REAL APP TESTS | NOT RECORDED | PARTIALLY COMPLETE |
| PROJECT-055 | AI-Based Accident Detection and | MODULAR COLLEGE APP | 2 files | REAL APP TESTS | NOT RECORDED | PARTIALLY COMPLETE |

# 6. Remediation Plan & Final Evaluation Sign-Off Protocol

To transition all 55 projects to VERIFIED COMPLETE status, the following three-step protocol must be completed:

Step 1: Execute Video Recording Sprint. Follow the prioritized checklist in AUDIT_MASTER/VIDEO_RECORDING_TRACKER.xlsx. Begin with the 10 Tier 1 flagship applications (Projects 003, 004, 005, 006, 007, 008, 012, 014, 015, 018), record 2.5-3.5 minute screen walkthroughs, and place walkthrough_video.mp4 in each project directory.

Step 2: Embed Live Screenshots in Presentation Decks. Capture 2 high-resolution UI screenshots from each running application and insert them into Slide 5 and Slide 6 of presentations/project_presentation.pptx.

Step 3: Model Weight Serialization for Scaffolds. For the 6 baseline scaffolding projects (001, 002, 009, 010, 011, 013), export pre-trained Scikit-Learn/PyTorch model weights into source_code/models/ to replace synthetic in-memory scoring.